SailPoint <-> PingOne Integration Preparation

To let SailPoint make SCIM API calls following configuration and steps need to be address:

Phase 1 [Prerequisite]:

- Configure a Worker Application:

  - In the PingOne console, create a Worker Application (this is the API service account client SailPoint will use).

  - Enable Client Credentials grant type.

  - Assign the application the Identity Data Admin,  Identity Router or User Admin roles so it has permission to read/write directory attributes.

- Generate and Share Security Credentials:

  - Securely send the SailPoint team the Client ID and Client Secret generated by your Worker Application.

  - Provide the dedicated Token Authorization URL (e.g., https://auth.pingone.com/{envID}/as/token) so SailPoint can request its runtime OAuth Bearer tokens.

- Define the SCIM Base URL:

  - Provide the target SCIM API path: https://api.pingone.com/v1/environments/{envID}/scim/v2

- Assign a Default Population ID:

  - PingOne strictly partitions identities inside "Populations". You must provide SailPoint with a specific Population ID (urn:pingidentity:schemas:extension:2.0:PingOneUser:population.id) that they must append to every inbound user creation payload.

- Share the Schema Mapping Documentation:

  - Document any custom attributes (e.g., custom URNs for attributes like badgeNumber) you mapped under Identities > Attributes so the SailPoint team knows how to map their target output columns.

Phase 2:

2.a [Prerequisite]:

Testing (SCIM APIs and rules out gateway issues):

Before pointing SailPoint to sandbox environment, all SCIM APIs endpoints has been verified using client like Bruno sending http requests per API contract.:

- Validate Token Retrieval:

  - Perform a POST request to your PingOne Token Endpoint using your client ID and secret to confirm you can retrieve a valid JSON Web Token (JWT).

- Verify SCIM Endpoint Access:

  - Attempt to fetch schemas using SCIM Schemas API ensuring endpoints accessibility:

- Perform Dry-Run Provisioning:

  - Send a manual test POST /Users containing dummy data to verify default data mapping rules, population controls, and response validation work end-to-end.

2.b

Integration with SailPoint and Testing:

- Share ClientId, Secret , PopulationId, EnvironmentId created based on Sandbox environment

- Share SCIM endpoints tested and verified that is needed for SailPoint Connector execution

/User

/ServiceProviderConfig

/ResourceTypes

/Schemas

/ResourceTypes/User

Phase 3:

Operation Readiness: Monitoring & Alerting

Once the integration is live, prepare operational health indicators to monitor and prevent sync and functional issues/interruptions:

- API Rate Limit Exhaustion:

  - SailPoint handles heavy user bulk updates. Need to make sure there is a PingOne's developer dashboard metrics to make sure SailPoint isn't hitting API rate limit thresholds, which trigger 429 Too Many Requests response penalties.

- Webhook / Audit Log Subscriptions:

  - Configure PingOne Subscriptions (Webhooks) to route PingOne directory audit events back to your centralized SIEM tool (like Splunk or Datadog or NewRelic).

  - Dashboard to Monitor events (API calls, Success, Failure, Error etc),  for example a surge in User.Update or User.Delete events originating from SailPoint's Worker Application client ID.

- Token Expiration Alarms:

  - Make sure Client Secret is rotated as per policy and an alarm is created to update and notify upstream to avoid an abrupt connection blackout.

Notes & QnA:

SailPoint acts as an Identity Governance and Administration (IGA) platform, it behaves as an administrative system, not an end-user.

"SailPoint is an administrative machine, not an end-user. We use a Worker Application because in PingOne, this is the only application type designed to hold Platform Administrative Roles (like Identity Data Admin) and authenticate non-interactively using the Client Credentials grant type.

Other OIDC or SAML application types are architected strictly for user authentication (Single Sign-On) and cannot run headless, nor can they be assigned the direct directory permissions SailPoint needs to manage users and groups."